VALETFLOW

QR-Based Hotel Valet Parking Management System

Complete Product Requirements, UI/UX, Database, Workflows,
Security, PHP Architecture & Antigravity Build Instructions

Technology: PHP 8.2+ • Laravel • MySQL 8 • Blade • Tailwind CSS

Version 1.0 | Prepared: 12 October 2026

# How to Use This Document

This is the single source of truth for building ValetFlow with Antigravity. Give this document to Antigravity and instruct it to follow the requirements section by section. Do not ask it to generate the entire application in one unverified step; implement in phases and run tests after each phase.

Recommended stack: PHP 8.2+, Laravel (current stable version compatible with the host), MySQL 8+, Blade templates, Tailwind CSS, Alpine.js, Laravel queues and events.

Use Laravel rather than raw PHP for routing, authentication, validation, migrations, authorization policies, CSRF protection, queues and testing.

Target responsive web app/PWA: guest QR page works without installing an app; driver portal is mobile-first; admin portal is desktop-first.

Build and test locally before deploying to production. Never commit .env secrets or real guest data.

## Product Summary

ValetFlow is a multi-hotel QR-based valet parking platform. Reception creates a parking ticket, issues a guest QR card, and records the vehicle. A driver parks the vehicle and records its location. The guest later scans the QR, chooses a 5-, 10-, or 15-minute target, and submits a retrieval request. Drivers or a dispatcher process the request until the vehicle is ready at the gate and handed over.

## Core Product Principles

Fast guest experience: scan QR, view status, request vehicle; no app installation or mandatory guest account.

Secure operations: every driver/admin action requires authentication and server-side authorization.

Traceability: status changes are timestamped and linked to the acting user.

No false promises: 5/10/15 minutes are requested target times, not guaranteed service levels.

Tenant isolation: every hotel can access only its own records.

Mobile-first driver workflow: large buttons, minimal typing, clear status and task priority.

Accessible, readable UI: good contrast, keyboard support, visible focus states and clear errors.

# 1. Scope and Roles

## 1.1 MVP Features

Hotel setup and first administrator account.

Role-based authentication for administrator, manager, receptionist, dispatcher and driver.

Guest ticket creation with guest name (optional where policy permits), vehicle registration, make/model/color (optional), ticket number and status.

Guest QR URL creation and QR-card print view.

Driver QR card with driver identity/shortcut; QR does not itself grant privileged access.

Ticket lookup by QR or ticket number for authenticated staff.

Parking location recording: zone, floor and slot/description.

Parking status and retrieval lifecycle.

Retrieval requests with 5/10/15-minute targets.

Driver assignment (manual first; architecture should allow automatic assignment later).

Real-time or near-real-time updates; polling is acceptable for MVP if websockets are not configured.

Notification inbox within the application; optional email/SMS/WhatsApp integrations are later-phase features.

Search/filter ticket list, live operations dashboard and basic reports.

Audit trail, soft-delete policy where appropriate, error handling and tests.

## 1.2 Out of Scope for MVP

Payments, hotel billing and subscription collection.

Automatic number-plate recognition or camera integration.

Native Android/iOS applications.

Complex hotel PMS integration.

Guaranteed ETA prediction using machine learning.

Guest accounts and storing payment-card data.

## 1.3 Roles and Permissions

| Role | Allowed actions | Restrictions |
| --- | --- | --- |
| Platform Super Admin | Create/manage hotel tenants, tenant status, platform health and support access. | Support access must be audited; no routine access to guest details without a reason. |
| Hotel Admin | Hotel settings, staff, drivers, QR cards, tickets, reports and all hotel operations. | Only within assigned hotel tenant. |
| Hotel Manager | Operations, ticket corrections, driver workload, reports and exception handling. | Cannot manage platform tenants. |
| Receptionist | Create/check-in ticket, record vehicle details, issue/assign guest QR, search active tickets, close ticket with authorized workflow. | Cannot manage roles or alter audit logs. |
| Dispatcher | View queue, assign/reassign drivers, handle delayed/exception requests. | Cannot change tenant settings or manage platform users. |
| Driver | View assigned tasks, accept if permitted, mark parking/retrieval transitions, record parking location and handover. | Cannot access other hotels or arbitrary unassigned tickets. |
| Guest (QR bearer) | View only the linked active ticket and create/track allowed retrieval request. | Cannot browse tickets, see private room/booking data, or change staff-only statuses. |

# 2. End-to-End Business Workflows

## 2.1 Vehicle Check-in

Reception authenticates and selects New Parking Ticket.

System generates a unique human-readable ticket number and a cryptographically random guest access token.

Reception records vehicle registration (required), vehicle make/model/color (optional), guest name (optional), room/booking reference only if needed, and notes that are not public.

Reception assigns or prints a guest QR card. The guest QR points to a secure, unguessable guest URL.

Driver is assigned or selected from the active driver list.

Ticket enters CHECKED_IN, then PARKING_IN_PROGRESS when the driver starts moving the vehicle.

## 2.2 Vehicle Parked

Driver opens the assigned ticket from their task list or scans the guest ticket QR while authenticated.

Driver confirms the ticket number and vehicle registration before proceeding.

Driver records the parking zone and, if used by the hotel, floor and slot.

Driver presses Mark as Parked. The server verifies assignment/permission and current status.

System changes the ticket to PARKED, records a ticket event, and notifies the guest view.

## 2.3 Guest Requests Car

Guest scans the QR card and opens the guest ticket page.

Server validates token, active ticket, token revocation and ticket state.

If not PARKED, display current status and disable retrieval.

If PARKED and no active retrieval request exists, show choices 5, 10, and 15 minutes.

Guest confirms one target. Server creates one active retrieval request in a database transaction and calculates target_ready_at using the hotel timezone.

System alerts the assigned driver/dispatcher. Guest page displays request status and target time.

Repeated taps/retries must not create duplicate active requests. Use idempotency or a database-enforced active-request strategy.

## 2.4 Retrieval and Handover

Driver/dispatcher assigns the request to an available driver.

Driver accepts and starts retrieval; ticket becomes RETRIEVAL_IN_PROGRESS.

Driver locates vehicle using the recorded zone/floor/slot.

Driver marks READY_AT_GATE when vehicle is physically at the agreed pickup point.

Staff verifies ticket number and vehicle registration with the guest before handover.

Authorized staff/driver marks HANDED_OVER. Ticket closes and guest access token is revoked or made read-only according to the retention policy.

System records all transitions and actual timestamps for performance reporting.

## 2.5 Exception Handling

| Scenario | Required behavior |
| --- | --- |
| Vehicle not yet parked | Show current status; block retrieval request. |
| No driver available | Keep request queued, alert dispatcher and show honest pending status. |
| Driver rejects/cannot complete | Require a reason and return to queue or dispatcher. |
| Wrong parking location | Allow authorized correction with an audit event; never silently overwrite history. |
| Guest loses card | Reception verifies the guest/ticket, revokes old token and reissues a new QR. |
| Guest cancels | Allow only while request is cancellable; record reason and actor. |
| Retrieval is late | Mark delayed, notify staff and show updated status; do not claim original target is guaranteed. |
| Network drops | Show last-updated time; prevent duplicate actions on retry; staff follow manual fallback procedure. |
| Vehicle handover dispute | Keep ticket open until authorized resolution; record notes and staff identity. |

# 3. Status Model and Transition Rules

| Status | Meaning | Allowed next status(es) |
| --- | --- | --- |
| CHECKED_IN | Ticket created and vehicle received. | PARKING_IN_PROGRESS, CANCELLED |
| PARKING_IN_PROGRESS | Driver is taking vehicle to its parking location. | PARKED, PARKING_ISSUE |
| PARKED | Vehicle is parked and location recorded. | RETRIEVAL_REQUESTED, ON_HOLD |
| RETRIEVAL_REQUESTED | Guest request accepted and waiting for driver. | RETRIEVAL_IN_PROGRESS, PARKED (cancelled request), ON_HOLD |
| RETRIEVAL_IN_PROGRESS | Driver is retrieving vehicle. | READY_AT_GATE, RETRIEVAL_DELAYED, ON_HOLD |
| RETRIEVAL_DELAYED | Retrieval is beyond target or blocked. | RETRIEVAL_IN_PROGRESS, READY_AT_GATE, ON_HOLD |
| READY_AT_GATE | Vehicle is at collection point. | HANDED_OVER, RETRIEVAL_IN_PROGRESS (returned to parking), ON_HOLD |
| HANDED_OVER | Vehicle handed back; ticket closed. | Terminal state; correction only through audited manager workflow |
| PARKING_ISSUE | Parking cannot be completed normally. | PARKING_IN_PROGRESS, ON_HOLD, CANCELLED |
| ON_HOLD | Staff intervention required. | Return to prior valid operational state, CANCELLED, or manager-approved resolution |
| CANCELLED | Ticket cancelled with reason. | Terminal state |

Implement transitions in a dedicated domain service (for example TicketWorkflowService), not scattered through controllers. Each transition must validate current state, role, hotel_id, driver assignment and required fields. Record old/new status, actor_id, reason and timestamp in the same database transaction.

# 4. QR Code Requirements

## 4.1 Guest QR

For the MVP, use a unique QR token per parking session. It is safer and simpler to implement than reusing the same physical guest QR across visits.

QR contains only a URL with a cryptographically random token; do not put guest name, room number, vehicle registration, database IDs, or personal details directly into the QR payload.

Store a hash of the token in the database where practical; compare a hash of the presented token during lookup.

Guest URL must be unguessable, rate-limited, HTTPS-only in production, revocable, and scoped to one ticket.

Print view includes hotel logo/name, ticket number, QR code and text such as 'Scan to request your car'. Do not print a secret staff token.

If reusable physical cards are required later, implement a separate card inventory table and a controlled issue/return process that binds the card to only one active ticket. Revoke the binding when returned.

## 4.2 Driver QR

Driver card front: hotel branding, driver name, staff ID and QR shortcut to driver login/profile.

Driver card back: optional QR shortcut to the authenticated scan/task screen and simple instructions.

Scanning the driver QR never authenticates a user by itself and never grants status-change permission.

All driver actions require a valid login session and server-side permission checks.

## 4.3 QR Abuse Controls

Rate-limit guest-token lookups and retrieval-request creation.

Revoke lost or compromised tokens; log revocation and reissue.

Do not expose sequential numeric IDs as authorization.

Prevent cross-tenant access by verifying hotel_id at every request.

Use CSRF protection for browser forms and secure, HttpOnly, SameSite cookies.

Avoid placing sensitive personal data in URLs; set appropriate referrer policy and prevent tokens from being sent to analytics services.

# 5. Application Pages and UI/UX

## 5.1 Public/Guest Pages

| Page | UI requirements |
| --- | --- |
| Guest Ticket | Hotel name, ticket number, vehicle status, last-updated time and Request My Car button when eligible. |
| Select Pickup Time | Three large options: 5, 10, 15 minutes; clear note that these are target times, not guarantees. |
| Request Tracking | Progress timeline: Request received → Driver assigned → Retrieving → Ready at gate → Collected. |
| Request Cancelled/Expired | Clear status, next step and reception contact method. |
| Error/Invalid QR | Generic safe error; do not reveal whether unrelated ticket IDs exist. |

## 5.2 Driver Pages

| Page | UI requirements |
| --- | --- |
| Driver Login | Secure authentication; optional password reset. |
| My Tasks | Assigned tasks first, priority and target time visible. |
| Scan Ticket | Camera QR scan with manual ticket-number fallback; ask for camera permission only when needed. |
| Ticket Detail | Ticket number, registration, vehicle details, current status and required action. |
| Parking Form | Zone required; floor/slot configurable; Mark as Parked button. |
| Retrieval Task | Accept/start, parking location, delay/issue action, Ready at Gate and handover action. |
| Task History | Recent completed tasks and timestamps; no unnecessary guest personal information. |

## 5.3 Admin/Reception Pages

| Page | UI requirements |
| --- | --- |
| Dashboard | Counts for Checked In, Parking, Parked, Retrieval Requested, Retrieval In Progress, Ready at Gate and Overdue. |
| New Ticket | Registration required; optional vehicle/guest details; driver assignment; create/print QR. |
| Live Operations | Filter by status, ticket, driver, zone and time; refresh/live update indicator. |
| Ticket Detail | Timeline, current status, parking location, assigned driver and audited correction actions. |
| Driver Management | Create/activate/deactivate staff, assign role, view workload and performance. |
| QR Card Printing | Printable guest ticket and driver card layouts; ensure QR scans from a printed test. |
| Parking Setup | Manage zones, floors and optional slots; prevent assigning inactive locations. |
| Reports | Date range, ticket count, average check-in-to-park time, request-to-ready time, overdue percentage and driver workload. |
| Hotel Settings | Branding, timezone, target options, contact information and operational rules. |
| Audit Logs | Search actor/action/date; read-only to ordinary staff. |

## 5.4 Visual Design System

Premium, calm hotel operations aesthetic: navy/white base with restrained gold accent; avoid excessive gradients and decorative animation.

Use a responsive sidebar on desktop and compact navigation on mobile.

Large touch targets for drivers (minimum about 44 × 44 CSS pixels); primary actions should be visually distinct.

Status must use both label and color/icon; never rely on color alone.

Provide loading, empty, success, error, offline/stale and permission-denied states.

Guest screens should be extremely simple and readable on low-end mobile phones.

Printable QR cards should use high contrast, quiet zone around QR and sufficient physical size; test with multiple phones and printers.

# 6. PHP/Laravel Technical Architecture

## 6.1 Recommended Stack

| Layer | Recommendation |
| --- | --- |
| Language | PHP 8.2+ (use the version supported by the selected Laravel release and host). |
| Framework | Laravel, current stable version compatible with deployment environment. |
| Database | MySQL 8+ or a compatible supported MySQL/MariaDB version. |
| Templates | Laravel Blade. |
| CSS | Tailwind CSS or a clean compiled CSS system. |
| Light interaction | Alpine.js or minimal vanilla JavaScript. |
| Authentication | Laravel authentication scaffolding; enforce role policies server-side. |
| Authorization | Policies/Gates plus tenant-scoped query services. |
| QR generation | A maintained PHP QR-code package; verify package compatibility and license. |
| QR scanning | Browser JavaScript QR library; include manual ticket-number fallback. |
| Queues | Laravel queue driver for notifications; database queue is acceptable for MVP. |
| Realtime | Start with polling; add Laravel broadcasting/WebSockets when operationally justified. |
| Testing | PHPUnit or Pest, Laravel feature tests and browser smoke tests. |
| Deployment | HTTPS-enabled PHP host/VPS, managed database or secured MySQL, scheduled backups and monitoring. |

## 6.2 Suggested Laravel Folder Structure

app/ Enums/ TicketStatus.php RetrievalStatus.php UserRole.php Http/ Controllers/ Admin/ Reception/ Driver/ Guest/ Api/ Middleware/ Requests/ Models/ Hotel.php User.php GuestSession.php Vehicle.php ParkingTicket.php QrToken.php ParkingLocation.php RetrievalRequest.php TicketEvent.php Notification.php AuditLog.php Policies/ ParkingTicketPolicy.php RetrievalRequestPolicy.php Services/ TicketWorkflowService.php RetrievalService.php QrTokenService.php DriverAssignmentService.php NotificationService.php Jobs/ Events/ Listeners/ database/ migrations/ seeders/ resources/ views/ layouts/ admin/ reception/ driver/ guest/ components/ css/ js/ routes/ web.php api.php tests/ Feature/ Unit/

## 6.3 Architecture Rules

Use Form Request classes for validation.

Use policies and middleware for role and tenant access.

Keep workflow/state transition logic in services, not Blade templates or controllers.

Use database transactions when changing ticket status, creating retrieval requests and recording event history.

Use enums/constants for status values; never rely on arbitrary free-text status input.

Use Eloquent relationships and tenant-scoped queries; never trust a client-supplied hotel_id.

Use queued jobs for external notifications and retry safely.

Do not expose stack traces, SQL errors or secrets to end users in production.

Use migrations and seeders so the app can be recreated consistently.

# 7. Database Schema Specification

All operational records must belong to a hotel tenant directly or through a parent record. Use foreign keys, indexes, timestamps and appropriate deletion rules. Use UTC timestamps in storage and display them in the hotel's configured timezone.

| Table | Fields (minimum) |
| --- | --- |
| hotels | id UUID/ULID, name, slug, timezone, logo_path nullable, settings JSON nullable, status, created_at, updated_at |
| users | id, hotel_id nullable only for platform super-admin, name, email, password_hash, role, active, last_login_at nullable, timestamps |
| guest_sessions | id, hotel_id, guest_name nullable, booking_reference nullable, created_by, timestamps; store only needed guest data |
| vehicles | id, hotel_id, registration_number, make nullable, model nullable, color nullable, notes_private nullable, timestamps |
| parking_locations | id, hotel_id, zone, floor nullable, slot nullable, description nullable, active, timestamps |
| parking_tickets | id, hotel_id, ticket_number, guest_session_id nullable, vehicle_id, assigned_driver_id nullable, parking_location_id nullable, status, checked_in_at, parked_at nullable, retrieval_requested_at nullable, ready_at_gate_at nullable, handed_over_at nullable, closed_at nullable, created_by, timestamps |
| qr_tokens | id, hotel_id, ticket_id nullable, user_id nullable, token_hash unique, purpose, expires_at nullable, revoked_at nullable, last_used_at nullable, created_by nullable, timestamps |
| retrieval_requests | id, hotel_id, ticket_id, requested_by_guest_token_id nullable, requested_minutes enum/validated integer, requested_at, target_ready_at, assigned_driver_id nullable, accepted_at nullable, started_at nullable, ready_at nullable, completed_at nullable, status, cancellation_reason nullable, idempotency_key nullable, timestamps |
| ticket_events | id, hotel_id, ticket_id, actor_user_id nullable, event_type, old_status nullable, new_status nullable, reason nullable, metadata JSON nullable, created_at |
| notifications | id, hotel_id, user_id nullable, retrieval_request_id nullable, channel, message_type, payload JSON, status, attempts, sent_at nullable, error_summary nullable, timestamps |
| audit_logs | id, hotel_id nullable, actor_user_id nullable, action, subject_type, subject_id nullable, ip_address nullable, user_agent nullable, metadata JSON nullable, created_at |
| settings | id, hotel_id, key, value JSON, updated_by, timestamps |

## 7.1 Indexes and Constraints

Unique: hotels.slug; users.email according to the intended login model; (hotel_id, ticket_number); qr_tokens.token_hash.

Indexes: parking_tickets(hotel_id, status, created_at), parking_tickets(hotel_id, assigned_driver_id, status), retrieval_requests(hotel_id, status, requested_at), ticket_events(ticket_id, created_at).

Validate registration number length and normalize whitespace/case; do not assume one country-specific format if the platform will serve multiple countries.

Use foreign keys and restrictive deletes for tickets, events and audit logs. Prefer deactivation/soft deletion for staff and locations.

Ensure only one active retrieval request per ticket. Implement a robust transaction/locking strategy; use a database-supported partial unique index if available, or an equivalent reliable locking strategy for MySQL.

Add a unique idempotency key per guest request submission where practical.

# 8. Routes and API Contracts

## 8.1 Web Routes

GET /guest/{token} guest ticket view POST /guest/{token}/retrieval-requests create retrieval request GET /guest/{token}/request-status refresh request status GET /driver/dashboard driver task list GET /driver/scan scan/manual lookup page GET /driver/tickets/{ticket} assigned ticket detail POST /driver/tickets/{ticket}/start-parking start parking POST /driver/tickets/{ticket}/mark-parked save location and park POST /driver/requests/{request}/accept accept task POST /driver/requests/{request}/start start retrieval POST /driver/requests/{request}/ready mark ready at gate POST /driver/requests/{request}/complete confirm handover GET /admin/dashboard operations dashboard GET /admin/tickets ticket list/filter GET /admin/tickets/create check-in form POST /admin/tickets create ticket GET /admin/tickets/{ticket} ticket detail POST /admin/tickets/{ticket}/assign-driver assign/reassign driver POST /admin/tickets/{ticket}/reissue-qr revoke and issue QR GET /admin/qr-cards/{ticket}/print printable guest QR GET /admin/drivers driver management GET /admin/locations parking location management GET /admin/reports reports GET /admin/audit-logs audit logs

## 8.2 API/Action Rules

Use named routes and route-model binding only after tenant scoping/authorization is enforced.

Validate every input on the server. A hidden/disabled button is not security.

Return clear validation errors and safe user messages.

For status-changing actions, reject invalid transitions with HTTP 409 or a suitable validation response.

For guest endpoints, do not return internal IDs, staff phone numbers, room references or private notes.

Use POST for state changes; do not mutate data via GET requests.

Apply throttling to guest token lookup and request creation.

# 9. Notifications and Time Rules

## 9.1 In-App Events

| Event | Recipients |
| --- | --- |
| Ticket created/driver assigned | Assigned driver and authorized operations users. |
| Vehicle marked parked | Guest page state; reception if configured. |
| Retrieval requested | Assigned driver and dispatcher queue. |
| Driver accepted/started | Guest page and operations dashboard. |
| Retrieval delayed | Guest page, driver and dispatcher. |
| Ready at gate | Guest page and reception/valet staff. |
| Handover completed | Operations dashboard and report metrics. |
| QR revoked/reissued | Authorized admin/reception audit trail. |

## 9.2 Time Handling

Store timestamps in UTC and use hotels.timezone for display and target calculations.

Target ready time = request timestamp + selected 5/10/15 minutes, unless a hotel policy explicitly defines a different rule.

A scheduled job should flag overdue requests and notify operations.

Use actual timestamps to report average retrieval time; do not treat the selected target as actual completion time.

Notification failure must not roll back a successfully recorded parking action; retry through queues and show delivery status to administrators.

# 10. Security, Privacy and Reliability

Enforce tenant isolation in every controller, service, job and query.

Hash passwords using Laravel's supported password hashing.

Use HTTPS in production, secure session cookies, CSRF protection and login throttling.

Require strong authentication for staff; provide secure password reset and staff deactivation.

Use unguessable, revocable guest tokens and avoid exposing personal details on guest pages.

Verify driver assignment and role for every state transition.

Write audit logs for check-in, assignment, status changes, QR issuance/revocation, corrections and handover.

Escape user-provided content in templates to prevent XSS; validate uploads and restrict file types/size.

Protect against IDOR by scoping resources to hotel and checking policy permissions.

Keep secrets in environment configuration, not source control.

Configure backups, test restore procedures, monitor errors and define data retention/deletion rules.

Minimize collection of guest/room information; define hotel-approved retention and privacy notices.

Create a manual operating procedure for outages, including paper ticket numbering and later reconciliation.

# 11. Reports and Dashboard Metrics

| Metric | Definition |
| --- | --- |
| Cars checked in today | Tickets created in the selected hotel-local day. |
| Currently parked | Tickets in PARKED state. |
| Awaiting retrieval | Tickets/requests in RETRIEVAL_REQUESTED. |
| Retrieval in progress | Requests actively being retrieved. |
| Ready at gate | Vehicles awaiting collection. |
| Average parking time | parked_at minus checked_in_at for completed parking transitions. |
| Average retrieval time | ready_at minus requested_at for requests that reached READY_AT_GATE. |
| Target met rate | Percentage of requests ready at or before target_ready_at. |
| Driver workload | Active assigned tasks per driver for a selected period. |
| Exception count | Delayed, on-hold, parking-issue and cancelled tasks by reason. |

Reports must define their time range and timezone clearly. Exclude incomplete records from averages or report them separately; do not silently treat missing timestamps as zero.

# 12. Testing and Acceptance Criteria

## 12.1 Required Tests

Guest can open a valid active QR and see only the linked ticket's safe fields.

Invalid, revoked or closed-ticket QR cannot create a retrieval request.

Retrieval is blocked until the ticket is PARKED.

Only 5, 10 and 15 are accepted as target minutes in MVP.

Double-tapping or retrying a request does not create duplicate active requests.

A driver cannot modify an unassigned ticket unless an authorized dispatcher assigns it.

A driver cannot access another hotel's data.

A receptionist cannot manage platform tenants or change their own role.

Invalid status transitions are rejected and leave no partial database changes.

Every successful status change creates a ticket event with actor and timestamp.

QR revocation immediately prevents further guest access according to policy.

Parking location is required before Mark as Parked succeeds.

Handover requires an authorized actor and a valid READY_AT_GATE state.

Dashboard counts and report calculations match seeded test data.

All main screens work on common mobile and desktop viewport sizes.

Guest QR print page is readable and scans correctly from a physical test print.

## 12.2 Definition of Done

Migrations run from an empty database without manual database edits.

Seeders create a demo hotel, roles, test drivers, parking locations and sample tickets without real personal data.

All critical workflow and authorization tests pass.

No secrets are committed; production debug mode is disabled.

Deployment and backup/restore instructions are documented.

The complete flow is manually verified: create ticket → scan guest QR → park → request → retrieve → ready at gate → handover.

# 13. Implementation Plan for Antigravity

| Phase | Build tasks | Completion gate |
| --- | --- | --- |
| 0. Inspect/setup | Inspect environment, choose supported Laravel/PHP version, initialize project, configure .env.example, database and lint/test workflow. | Application boots; database connects; secrets excluded. |
| 1. Foundation | Migrations, models, factories, seeders, authentication, roles, tenant middleware/policies. | Tenant isolation and authentication tests pass. |
| 2. Admin/reception | Dashboard shell, new ticket, ticket list/detail, driver management and parking locations. | Reception can create and find a ticket. |
| 3. QR system | Token service, guest QR print page, driver card print layout, revocation and scan/manual lookup. | Printed guest QR opens only its assigned active ticket. |
| 4. Driver workflow | Driver task list, start parking, save location, mark parked and transition history. | Driver can complete parking workflow with valid transitions only. |
| 5. Guest retrieval | Guest status page, 5/10/15 choice, request transaction, duplicate prevention and tracking. | Guest can request only when parked; no duplicate active request. |
| 6. Retrieval operations | Dispatcher assignment, accept/start retrieval, delay, ready-at-gate and handover. | Full retrieval workflow and audit history pass. |
| 7. Notifications/reports | In-app notifications, overdue job, dashboard counts and reports. | Notifications retry safely; report metrics are tested. |
| 8. Hardening | Authorization/security review, validation, responsive QA, backup and deployment docs. | Acceptance criteria pass; production config reviewed. |

## Rules for AI-Assisted Development

Read this document completely before coding and treat it as the product specification.

First inspect the existing repository. Do not overwrite an existing project without understanding its contents.

Create a task checklist and implement one phase at a time.

After each phase, run migrations, automated tests and relevant smoke tests; fix failures before continuing.

Do not use fake buttons, placeholder workflows or hardcoded dashboard metrics in the final implementation.

If a third-party service needs credentials, provide an .env.example entry and document setup; never invent real credentials.

Prefer maintained, compatible dependencies; explain package choices and verify licenses.

Do not disable security controls to make a demo work.

When a requirement is ambiguous, use the safest behavior and document the assumption.

At completion, provide setup instructions, seeded demo credentials for local-only development, test results, known limitations and deployment steps.

# 14. Copy/Paste Master Prompt for Antigravity

Paste the following prompt into Antigravity and attach/open this project document. The prompt directs the agent to build the real system incrementally instead of generating disconnected UI screens.

You are a senior PHP/Laravel architect and full-stack engineer. Build the ValetFlow QR-Based Hotel Valet Parking Management System according to the attached document “ValetFlow PHP Full Project Documentation”. MANDATORY STACK - PHP 8.2+ and a Laravel version compatible with the installed PHP/hosting. - MySQL 8+ (or compatible supported MySQL/MariaDB). - Laravel Blade, responsive CSS/Tailwind and minimal Alpine.js/vanilla JS. - Laravel authentication, policies, validation, migrations, queues and tests. - Browser-based QR scanning and server-generated QR print views. Do not switch to Node/Next.js or another backend stack. PRODUCT - Multi-hotel-capable architecture with strict tenant isolation. - Roles: platform super-admin, hotel admin, manager, receptionist, dispatcher, driver and public guest-by-token. - Guest scans QR without installing an app or requiring a guest account. - Driver has a secure login; driver QR is only a shortcut, never authentication. - Check-in → parking in progress → parked → retrieval requested → retrieval in progress → ready at gate → handed over. - Guest selects 5, 10 or 15 minutes as a target, not a guarantee. - Record location, timestamps, actor and every status transition. - Prevent duplicate active requests and invalid state transitions. - Implement guest token revocation, rate limiting and secure QR handling. - Include admin/reception, driver, guest, QR print, live operations, reports, exception handling, audit logs, validation and responsive UI. EXECUTION RULES 1. Inspect the current repository and environment first. Summarize findings. 2. Create a phase-by-phase implementation checklist from the specification. 3. Implement Phase 0, then stop and report files changed, commands run and test results. Continue phase by phase after verifying each gate. 4. Use real database-backed workflows. Do not leave fake buttons, placeholder metrics, or frontend-only status changes. 5. Add migrations, models, relationships, factories/seeders, policies, Form Requests, domain services, controllers, Blade views and tests. 6. Use transactions and concurrency protection for critical workflow changes. 7. Every record access must be tenant-scoped and authorized server-side. 8. Never trust a hotel_id, role, status, driver_id or permission from the client. 9. Use secure random QR tokens, store token hashes where practical, revoke compromised tokens, and never encode guest PII in QR payloads. 10. Include .env.example but never commit secrets. Disable debug in production. 11. Run migrations and relevant automated tests after each phase. Fix failures before proceeding. If unable to run a command, state why rather than claiming it passed. 12. Keep documentation updated. At the end provide installation, migration, seeding, local run, testing, production deployment, backup and restore steps. FIRST RESPONSE Inspect the repository/environment and present: - current state and assumptions, - implementation phases, - required PHP/extensions/dependencies, - any blocking questions. Do not generate the entire app in one huge unverified step. Then implement Phase 0 and report its verification results.

# 15. Local Setup and Deployment Checklist

## Local Development

Install a PHP version compatible with the selected Laravel release and required PHP extensions.

Install Composer, Node.js/npm only for compiling frontend assets, and MySQL.

Create a local database and configure .env from .env.example.

Run composer install, application key generation, migrations and seeders.

Install/build frontend assets and run the Laravel development server.

Run automated tests before using seeded demo accounts.

composer install cp .env.example .env php artisan key:generate # Configure DB_DATABASE, DB_USERNAME, DB_PASSWORD and APP_URL in .env php artisan migrate --seed npm install npm run build php artisan test php artisan serve

Commands can vary slightly by Laravel version and operating system. On Windows, use the equivalent copy command or create .env manually.

## Production Deployment

Use HTTPS and a supported PHP runtime; confirm PHP extensions and database versions.

Set APP_ENV=production and APP_DEBUG=false; configure secure secrets and mail/notification providers.

Run migrations during a planned deployment; never use destructive database reset commands against production.

Build frontend assets and configure correct public document root, storage permissions and file permissions.

Set up queue workers and scheduler for notifications/overdue checks.

Configure backups, restore drills, uptime/error monitoring, log rotation and retention.

Test login, tenant isolation, guest QR, driver transitions and printed QR on the production-like environment.

# 16. Assumptions and Decisions to Confirm

| Topic | MVP default | Can change later? |
| --- | --- | --- |
| Guest card | Unique QR per parking session; physical card can be printed for that ticket. | Yes; reusable card inventory is a later enhancement. |
| Driver assignment | Manual dispatcher assignment. | Yes; automatic assignment or claim queue. |
| Hotel scope | Multi-tenant-ready data model; begin pilot with one hotel. | Yes, but tenant isolation must exist from day one. |
| Guest identity | No account; secure ticket token; staff records only minimum necessary details. | Yes; add PIN/OTP if hotel risk model requires it. |
| Notifications | In-app updates and polling first. | Yes; add web push, SMS or WhatsApp provider. |
| Parking slot model | Zone required; floor and slot optional/configurable. | Yes. |
| Target time | 5/10/15 minutes as target only. | Yes; configure hotel-approved options. |
| Payment | Not in MVP. | Yes; separate future module. |
| Hosting | Any supported secure PHP/Laravel host. | Must be verified against chosen Laravel/PHP requirements. |

# Final Product Goal

Deliver one secure, maintainable PHP/Laravel web application that a hotel can use for the full valet journey: create a ticket, issue a guest QR, record the parking location, accept a guest retrieval request, coordinate the driver, mark the vehicle ready at the gate and record handover. Every important operation must be database-backed, permission-checked, testable and auditable.

END OF SPECIFICATION